# BIC - Action Item List

Dear Business Issues Committee Members,

Please review the attached Business Issues Committee Action Item List.

Items marked “Pending Closure” in the Status Field are considered complete by the NYISO and will be closed after this BIC meeting if no comments are received to the contrary.

Items marked “Complete” are action items that the BIC agreed could be closed when they were presented at our last meeting. For each BIC meeting, I will provide this report and include the items closed from the previous month for your reference.

Items marked “Ongoing” are tasks that are expected to span multiple months.

Please forward any comments to:

Ray Stalter

NYISO Business Issues Committee Liaison

(518) 356-6077

rstalter@nyiso.com

BIC - Open  Action Item List

Monthly zonal congestion reporting	Action Item 	30.01

Description	Investigate and report on whether monthly congestion by zone can be 	Status	OPEN

reported.

Assigned 	J. Savitt

Date	23-Jan-02

Initial

Initial

Comments	MMU is developing a report, and expects to present a draft version to a

future BIC

Completion

Closing

Cost Benefit Analysis of high CPS2 levels.	Action Item 	35.01

Description	Investigate the possibility of producing a cost benefit analysis of 	Status	OPEN

operating at high CPS2 levels.

Assigned 	M. Calimano/G.

Campoli

Date	26-Jun-02

Initial 	Assigned to Operations Staff for analysis.

Initial 	27-Jun-02

Comments	A proposal is currently being developed and will be presented to the

Committees in December.

Completion

Closing

Monday, February 10, 2003	Page 1 of 17

NYISO-NE interface comments	Action Item 	36.03

Description	Comment on whether the NYISO has seen an increase in exports or 	Status	OPEN

imports at the NE interface.

Assigned 	J. Savitt

Date	24-Jul-02

Initial 	Assigned to Market Monitoring for review.

Initial 	25-Jul-02

Comments

Completion

Closing

Mitigation hours	Action Item 	36.06

Description	Report to BIC on the number of hours per day that mitigation takes 	Status	OPEN

place.

Assigned 	J. Savitt

Date	24-Jul-02

Initial 	Under review.

Initial 	25-Jul-02

Comments

Completion

Closing

Monday, February 10, 2003	Page 2 of 17

DA and RT price variations	Action Item 	36.07

Description	Provide comments to BIC on variations in DA and RT prices, 	Status	OPEN

specifically for 6/2/02.  Report on the variations and comments on

trends.	Assigned 	J. Savitt

Date	24-Jul-02

Initial 	Under review

Initial 	25-Jul-02

Comments

Completion

Closing

AMP status	Action Item 	38.03

Description	Report on the status of the move of Day Ahead In-City Mitigation to an 	Status	OPEN

AMP-type process to be consistent with the rest of the Market

Monitoring Plan and Mitigation Strategy.	Assigned 	Savitt

Date	25-Sep-02

Initial 	Under review.

Initial

Comments

Completion

Closing

Monday, February 10, 2003	Page 3 of 17

SCD Modifications Detail	Action Item 	40.01

Description	Provide a more detailed list of corrections that the NYISO made to 	Status	OPEN

SCD

Assigned 	C. King

Date	14-Nov-02

Initial

Initial

Comments

Completion

Closing

DSS Project Budget	Action Item 	40.08

Description	Inform the BIC as to what the budget is to develop and implement the 	Status	OPEN

DSS Project.

Assigned 	F. Theodore

Date	14-Nov-02

Initial

Initial 	14-Nov-02

Comments	Staff will report to BIC at the March, 2003 meeting on future phases of

the Project.  The Project is continues to be developed in the Billing and

Accounting Working Group and the Market Structures Working Group.

Completion

Closing

Monday, February 10, 2003	Page 4 of 17

Reserved Hours Procedure	Action Item 	40.02

Description	Establish a procedure for the NYISO to communicate when hours that 	Status	OPEN

are reserved due to data problems.

Assigned 	J. Savitt

Date	14-Nov-02

Initial 	Under review by Market Monitoring

Initial 	15-Nov-02

Comments

Completion

Closing

HQ Proxy Bus	Action Item 	40.05

Description	Report on legal aspects of possibly correcting market flaws associated	Status	OPEN

with the HQ proxy bus manually prior to development of software for

automated administration.	Assigned 	King

Date	14-Nov-02

Initial

Initial

Comments

Completion

Closing

Monday, February 10, 2003	Page 5 of 17

Reporting system for BIC issues	Action Item 	40.04

Description	Establish a tracking and reporting system for implementation of actions	Status	OPEN

the BIC has approved.

Assigned 	Stalter

Date	14-Nov-02

Initial 	Template report presented to 2/7/03 BSPS meeting for review.

Initial

Comments

Completion

Closing

TCC staff to meet with Mr. Shanker	Action Item 	41.02

Description	Coordinate a meeting between NYISO TCC Market staff and Mr. 	Status	OPEN

Shanker to address TCC Auction issues related to Long Island.

Assigned 	Stalter

Date	13-Dec-02

Initial

Initial 	13-Dec-02

Comments	Issues coordinated with Market Participants at the January 14, 2003

MSWG.

Completion

Closing

Monday, February 10, 2003	Page 6 of 17

DAM Contract Balancing	Action Item 	42.07

Description	Put together a report on the NYISO's view concerning the issues 	Status	OPEN

associated with Day Ahead Contract Balancing

Assigned 	Bowers

Date	16-Jan-03

Initial

Initial

Comments

Completion

Closing

LECG RS 1 Study Analysis	Action Item 	42.06

Description	Inform BIC of LECG's future analysis plans, including a time frame and	Status	OPEN

scope of additional work.

Assigned 	Bowers

Date	16-Jan-03

Initial 	Issue to be reviewed at the BAWG for report back to BIC.

Initial

Comments

Completion

Closing

Monday, February 10, 2003	Page 7 of 17

PJM Representative at BIC	Action Item 	42.05

Description	Arrange for a PJM representative to give a presentation to BIC on 	Status	OPEN

Rate-pancaking/Seams issues with the intent to clarify for NYISO MPs

PJM's view of these issues.	Assigned 	Buechler

Date	16-Jan-03

Initial 	Staff discussions are continuing on this issue.

Initial

Comments

Completion

Closing

Ramp Rate Issues	Action Item 	42.03

Description	Ramp rate issue from the November, 2002 BIC meeting--Report on 	Status	OPEN

progress made with establishing 30-minute transactions instead of

transactions occuring once an hour.	Assigned 	Calimano

Date	16-Jan-03

Initial 	Under review by Operations staff.

Initial

Comments

Completion

Closing

Monday, February 10, 2003	Page 8 of 17

Economic Interchange Presentation to PJM	Action Item 	42.04

Description	Prepare and give a presentation to PJM on Inter-regional 	Status	OPEN

Dispatch/Economy Interchange, characterizing New York's view of the

topic.	Assigned 	King

Date	16-Jan-03

Initial

Initial

Comments

Completion

Closing

Seams Discussions re 1385	Action Item 	42.01

Description	Summarize the outcome of the discussions regarding the 1385 line 	Status	OPEN

and feasibility issue.

Assigned 	King/Desell

Date	16-Jan-03

Initial

Initial

Comments

Completion

Closing

Monday, February 10, 2003	Page 9 of 17

Data Warehouse--Inter-ISO coordination	Action Item 	42.02

Description	Summarize the plans for coordinating Data Warehouse capabilities 	Status	OPEN

with other ISOs.

Assigned 	Theodore

Date	16-Jan-03

Initial 	ISO staff will report to MSWG and BIC on the status of forward phases

of the DSS in March, 2003.	Initial

Comments

Completion

Closing

Interface Usage Data	Action Item 	27.01

Description	Provide historical information showing the difference between 	Status	ONGOING

scheduled MWs and ATC over time for the PJM and NE interfaces to

show how much capacity was unused and what the price differences 	Assigned 	C. King

were.

Date	25-Oct-01

Initial

Initial

Comments	LECG is working with the NYISO to report this information.

Completion

Closing

Monday, February 10, 2003	Page 10 of 17

Report when BME sets the price for external proxy 	Action Item 	29.03

buses

Description	Develop a report to show the hours when prices settled on the BME 	Status	ONGOING

price.

Assigned 	J. Savitt

Date	13-Dec-01

Initial

Initial

Comments	MMU is developing a report, and expects to present a draft version for

the July or August 2002 BIC

Completion

Closing

Reporting to BIC on Price Capped load bidding data	Action Item 	31.02

Description	Explore ways of presenting LSE price capped load bidding data in 	Status	ONGOING

future market operations reports, and to report back to the BIC with

examples of how the data might be presented.	Assigned 	S. Balser

Date	20-Feb-02

Initial

Initial

Comments	MMU is developing a report and expects to present a draft in the near

future.

Completion

Closing

Monday, February 10, 2003	Page 11 of 17

Generator vs. Load Weighted Pricing Analysis	Action Item 	33.02

Description	Present a comparitive analysis of generator and load weighted prices.	Status	ONGOING

Assigned 	Savitt

Date	26-Apr-02

Initial

Initial

Comments	Market Monitoring is developing a report to include this analysis, and

expects to present the information to the BIC in the near future.

Completion

Closing

Report to BIC on impact of drought conditions	Action Item 	32.06

Description	NYISO staff requested to continue to monitor and report back to the 	Status	COMPLETE

BIC on the impact of the current drought conditions on the NYISO.

Assigned 	Operations Staff

Date	20-Mar-02

Initial 	Per Mr. Museler's statements at the MC, ISO staff will continue to

report on the impact of drought conditions.	Initial 	20-Mar-02

Comments	NYISO staff have agreed to continue to report to the BIC on the impact

of drought conditions.

The OC has been monitoring this issue.  The NYSDEC declared the 	Completion 	13-Dec-02

Closing 	state was no longer under drought conditions.

Monday, February 10, 2003	Page 12 of 17

Bid vs Forecast Load reporting	Action Item 	33.03

Description	Report to the BIC on bid versus forecast load, and the supply/demand 	Status	COMPLETE

curve

Assigned 	Savitt

Date	26-Apr-02

Initial

Initial

Comments	NYISO staff is investigating this data for presentation at a future BIC

meeting.

Issue addressed as part of the Demand Curve discussions in the ICAP 	Completion 	13-Dec-02

Closing 	Working Group.

Additional Graph data	Action Item 	36.02

Description	Put information found in the "untitled graph" (on congestion, losses, 	Status	COMPLETE

and energy) in a zonal breakdown.

Assigned 	J. Savitt

Date	24-Jul-02

Initial 	Assigned to Market Monitoring for review.

Initial 	25-Jul-02

Comments

Duplicate of Item 30.01, which is under review by Market Monitoring.	Completion 	13-Dec-02

Closing

Monday, February 10, 2003	Page 13 of 17

Market change impact on LBMPs	Action Item 	36.01

Description	Analyze how much the decline in LBMPs (since June 2000) is 	Status	COMPLETE

influenced by changes in the market.  Include effects of changes in fuel

prices and impact on mitigation.	Assigned 	J. Savitt

Date	24-Jul-02

Initial 	Assigned to Market Monitoring for review.

Initial 	25-Jul-02

Comments

This request was addressed in the David Patton report to the Joint 	Completion 	13-Dec-02

Closing 	Board of Directors/Management Committee meeting on October 15,

2002, and is available on the NYISO web site under materials for that

Gilboa GT OOM treatment	Action Item 	37.02

Description	Verify whether Gilboa would be treated like a GT in the Out-of-Merit 	Status	COMPLETE

Process.

Assigned 	J. Savitt

Date	21-Aug-02

Initial 	J. Savitt investigating.

Initial 	21-Aug-02

Comments

Operations staff has confirmed that Gilboa is treated as a GT in the 	Completion 	13-Dec-02

Closing 	OOM process.

Monday, February 10, 2003	Page 14 of 17

Service Quality Index	Action Item 	40.06

Description	Coordinate with the Budget Standards and Performance 	Status	COMPLETE

Subcommittee for guidance on conducting the Service Quality Index.

Assigned 	Considine

Date	14-Nov-02

Initial

Initial 	13-Dec-02

Comments

Staff is coordinating with the Chair of the BSPS to schedule 	Completion 	13-Dec-02

Closing 	discussions.

Implementation of the $50 Bid Floor	Action Item 	40.03

Description	Update the BIC on the status of the $50 Bid Floor	Status	COMPLETE

Assigned 	D. Lawrence

Date	14-Nov-02

Initial

Initial

Comments	Comments were solicited at the December PRL WG meeting and

received prior to filing in mid-December.

Completion 	13-Dec-02

Closing

Monday, February 10, 2003	Page 15 of 17

OSS Project	Action Item 	40.09

Description	Provide BIC with further details regarding bilateral schedules, 	Status	COMPLETE

pre-scheduled transactions, and OASIS with respect to the OSS

Project.	Assigned 	F. Theodore

Date	14-Nov-02

Initial

Initial 	13-Dec-02

Comments

As indicated at the 11/14/02 BIC, staff planned to and did meet with 	Completion 	13-Dec-02

Closing 	Market Participants at the OSS meeting in Montreal to  address these

concerns.

OSS/DSS Review Process	Action Item 	40.10

Description	Establish a process to review the implementation of Phase 2 of OSS 	Status	COMPLETE

and DSS.

Assigned 	MSWG

Date	14-Nov-02

Initial 	Review at the next MSWG meeting.

Initial 	13-Dec-02

Comments

Both the status of OSS Phase 2 and DSS Phase 2 were reported to the	Completion 	14-Jan-03

Closing 	 1/14/03 MSWG.  An additional report will be presented in February to

MSWG, and to additional meetings thereafter as requested by the

Monday, February 10, 2003	Page 16 of 17

Market Design Issues	Action Item 	40.07

Description	Align market design discussions with the associated working groups 	Status	COMPLETE

and subcommittees

Assigned 	R. Stalter

Date	14-Nov-02

Initial 	Coordinate with the BIC and WG Chairs on which design issues are

assigned to the respective WGs.  Also	Initial 	13-Dec-02

Comments

Coordinated with the BIC and WG Chairs on which design issues are 	Completion 	13-Dec-02

Closing 	assigned to the respective WGs.  Also forwarded market design

information reviewed at the WGs to the BIC membership for information

Black-lined PPT Reports to BIC	Action Item 	41.01

Description	Include, as part of BIC meeting materials, a "black-lined" document that	Status	COMPLETE

shows the changes that PPT makes to the PPT list.

Assigned 	T. Schmehl

Date	13-Dec-02

Initial

Initial

Comments

Included in January 16, 2003 materials with the revisions requested.	Completion 	16-Jan-03

Closing

Monday, February 10, 2003	Page 17 of 17