## ACCURACY

| # CONCERN | CATEGORY | ELEMENT | ISSUE | IMPACT | RESOLUTION | MILESTONE | METRIC | REPORTING MECHANISM/PERIODICITY | SIGN-OFF INDICATOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACCURACY | DATA | MARKET | - Retroactive price corrections | Requires settlement adjustment | Correct prices prior to initial invoicing |  |  |  |  |
| ACCURACY | DATA | MARKET | - Price correction process integrity | Affects confidence in settlement accuracy | MPs to pursue assurances through MPAS process |  |  |  |  |
| ACCURACY | DATA | MARKET | - SMD market data accuracy & availability | Possible inability to reconcile settlements | - Provide MPs with SMD PTS design data - Work with CDAS & BAWG to identify & implement prudent SMD PTS data replacement & smoothing methodologies |  |  |  |  |
| ACCURACY | DATA | PERFORMANCE TRACKING | - Retroactive PTS interval recreations | Requires settlement adjustment | - Correct PTS data anomalies prior to initial invoicing |  |  |  |  |
| ACCURACY | DATA | PERFORMANCE TRACKING | - SMD PTS data accuracy | Possible inability to reconcile settlements | - Provide MPs with SMD PTS business rules - Work with CDAS & BAWG to identify prudent PTS data replacement & smoothing methodologies |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - Manually performed settlements | - Lack of visibility of settlement determinants - Risk of material misstatement due to human error | - Implement market mechanism at the same time requisite settlement applications deployed - Eliminate unnecessary manual intervention into settlement process |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - Validate ADD thru DSS |  |  |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - ConEd & Long Island sub-zonal loads reported aggregated | Inability to reconcile settlements based upon sub-zonal load ratio shares | Rescind requirement to report ConEd & Long Island sub-zonal loads aggregated |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - Market Participant inability to identify anomalous residual adjustment & uplift balances | Lack of confidence in ancillary services costs due to inability to determine cost drivers | Establish thresholds for account balances which would trigger timely analyses & reporting of drivers behind the balances |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - Accounting & Billing Manual | Inability to accurately reconcile settlements | Post & maintain revised manual |  |  |  |  |
| ACCURACY | DATA | SETTLEMENT | - Sandbox for MP participation in change control process | Lack of “what-if” analyses for data changes may result in less comprehensive testing of market designs. | BAWG White Paper on the benefits of pursuing the development of a Settlements sandbox environment for project consideration. |  |  |  |  |
| ACCURACY | DATA | METERING | - Post final bill meter corrections | Requires settlement adjustment |  |  |  |  |  |
| ACCURACY | DATA | METERING | - Current infrastructure adequacy | - Possible inaccurate sub-zonal loads. - Possible generation settlement errors |  |  |  |  |  |
| ACCURACY | DATA | METERING | - Web-based MWh reconciliation enhancements |  |  |  |  |  |  |
| ACCURACY | DATA | MODELING | - Integrity of software to eliminate Grouped units | Potential settlement misstatement | Fully test code in SMD Market Trials |  |  |  |  |
| ACCURACY | DATA | MODELING | - Retroactively created PTIDs | Requires settlement adjustment | Not anticipated to be an issue going forward due to NYISO policy changes. |  |  |  |  |
| ACCURACY | DATA | MODELING | - Changes to sub-zonal boundaries |  |  |  |  |  |  |
| ACCURACY | DATA | ORGANIZATIONAL | - Transfer of accounts retroactively for sold assets | No visibility of settlement data for org taking over assets |  |  |  |  |  |
| ACCURACY | DATA | ORGANIZATIONAL | - Transfer of accounts retroactively for bankrupt orgs | No visibility of settlement data for org taking over assets |  |  |  |  |  |
| ACCURACY | DATA | ORGANIZATIONAL | - Can not transfer meter authorities retroactively | Should not be a reoccurring issue due to NYISO policy change |  |  |  |  |  |
| ACCURACY | PROCESSING | MARKET | None identified |  |  |  |  |  |  |
| ACCURACY | PROCESSING | PERFORMANCE TRACKING | - Validation that CMD PTS is processing properly | Lack of confidence in billing determinant data | - Inform MPs of data correction/replacement methodologies - Train MPs on how to access PTS data through DSS for timely anomaly detection/correction - MPs to rely on MPAS process to provide reasonable assurance that processed accurately & completely |  |  |  |  |
| ACCURACY | PROCESSING | PERFORMANCE TRACKING | - Validation that SMD PTS is processing properly | Lack of confidence in billing determinant data | - Inform MPs of data correction/replacement methodologies - Work with CDAS & BAWG to establish Market approved data smoothing & replacement methodologies - Train MPs on how to access PTS data through DSS for timely anomaly detection/correction - Rely on established MPAS process to provide reasonable assurance that process is functioning properly |  |  |  |  |
| ACCURACY | PROCESSING | SETTLEMENT | - Sandbox for MP participation in change control process | Lack of “what-if” analyses for data changes may result in less comprehensive testing of market designs. | BAWG to provide White Paper/Concept of Operations on the benefits of pursuing the development of a Settlements sandbox environment for project consideration. |  |  |  |  |
| ACCURACY | PROCESSING | SETTLEMENT | - A&B Manual availability | Lack of visibility of settlement business rules for reconciliation | Post and maintain revised A&B manual |  |  |  |  |
| ACCURACY | PROCESSING | SETTLEMENT | - Time to market for settlement applications | - Settlements implemented through manual processing - Software deployed in time for final invoicing offers no time to identify potential design flaws | - Implement market mechanism at the same time requisite settlement applications deployed - Ensure sufficient design & QA testing |  |  |  |  |
| ACCURACY | PROCESSING | AUCTION | None identified |  |  |  |  |  |  |
| ACCURACY | INVOICING | ADJUSTMENTS | Lack of visibility of settlement determinants | Inability to reconcile settlement for subsequent billing to customers |  |  |  |  |  |
| ACCURACY | INVOICING | ADJUSTMENTS | Risk of material misstatement due to human error | - Misstatement of settlement - Difficult to identify errors due to lack of visibility of determinant data. | Eliminate non-discretionary adjustments |  |  |  |  |
| ACCURACY | INVOICING | ORGANIZATIONAL | Orgs which have disbanded or bankrupt | - MIS security prohibits access by successor org to settlement information billed under the predecessor org - Inability to assign “org of record” retroactively |  |  |  |  |  |
| ACCURACY | INVOICING | INTEREST | None identified |  |  |  |  |  |  |
| ACCURACY | INVOICING | CAPACITY AUCTION | Load shifts |  |  |  |  |  |  |
| ACCURACY | INVOICING | TCC AUCTION | None identified |  |  |  |  |  |  |

### FINALITY

| # CONCERN | CATEGORY | ELEMENT | ISSUE | IMPACT | RESOLUTION | MILESTONE | METRIC | REPORTING MECHANISM | SIGN-OFF INDICATOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FINALITY | DATA | PRICES |  |  |  |  |  |  |  |
|  | DATA | MARKET |  |  |  |  |  |  |  |
|  | DATA | PTS |  |  |  |  |  |  |  |
|  | DATA | METERING |  |  |  |  |  |  |  |
| FINALITY | SETTLEMENT | REGULATORY | - Regulatory rulings whose settlements are applied retroactively |  |  |  |  |  |  |
|  | SETTLEMENT | REGULATORY | - Time to market of settlement software applications |  |  |  |  |  |  |
|  | SETTLEMENT | REGULATORY | - Different periodicities for retail market finality across TO’s |  |  |  |  |  |  |
| FINALITY | SETTLEMENT | SETTLEMENT SOFTWARE | - Retroactive software “bug fixes” |  |  |  |  |  |  |
|  | SETTLEMENT | SETTLEMENT SOFTWARE | - Time to market for settlement applications |  |  |  |  |  |  |
| FINALITY | SETTLEMENT | BAD DEBT |  |  |  |  |  |  |  |
| FINALITY | SETTLEMENT | BUDGET BALANCING | Budget under-/over-run refunds/recoveries |  |  |  |  |  |  |

### ADMINISTRATION

| # CONCERN | CATEGORY | ELEMENT | ISSUE | IMPACT | RESOLUTION | MILESTONE | METRIC | REPORTING MECHANISM | SIGN-OFF INDICATOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ADMINISTRATION | FINANCIAL | CASH FLOW |  |  |  |  |  |  |  |
|  | FINANCIAL | CLEARING |  |  |  |  |  |  |  |
|  | FINANCIAL | REPORTING |  |  |  |  |  |  |  |
| ADMINISTRATION | RESOURCES | STAFF |  |  |  |  |  |  |  |
|  | RESOURCES | SOFTWARE |  |  |  |  |  |  |  |
|  | RESOURCES | BUDGETARY |  |  |  |  |  |  |  |
|  | RESOURCES | TECHNOLOGICAL |  |  |  |  |  |  |  |
| ADMINISTRATION | PROCESS SUPPORT | MANUAL PROCESSING |  |  |  |  |  |  |  |
|  | PROCESS SUPPORT | SOFTWARE SOLUTIONS |  |  |  |  |  |  |  |
|  | PROCESS SUPPORT | INTEGRATION |  |  |  |  |  |  |  |
| ADMINISTRATION | GRID ACCOUNTING | MANUAL PROCESSING |  |  |  |  |  |  |  |
|  | GRID ACCOUNTING | SOFTWARE SOLUTIONS |  |  |  |  |  |  |  |
|  | GRID ACCOUNTING | RECONCILIATION |  |  |  |  |  |  |  |
| ADMINISTRATION | MARKET ACCOUNTING | MANUAL PROCESSING |  |  |  |  |  |  |  |
|  | MARKET ACCOUNTING | SOFTWARE SOLUTIONS |  |  |  |  |  |  |  |
|  | MARKET ACCOUNTING | RECONCILIATION |  |  |  |  |  |  |  |
| ADMINISTRATION | DOCUMENTATION | SETTLEMENT PROCESSES |  |  |  |  |  |  |  |
|  | DOCUMENTATION | BILLING ISSUES |  |  |  |  |  |  |  |

### REGULATORY

| # CONCERN | CATEGORY | ELEMENT | ISSUE | IMPACT | RESOLUTION | MILESTONE | METRIC | REPORTING MECHANISM | SIGN-OFF INDICATOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REGULATORY | SEAMS ISSUES | RETAIL/WHOLESALE TARIFF |  |  |  |  |  |  |  |
|  | SEAMS ISSUES | INTER-ISO |  |  |  |  |  |  |  |
| REGULATORY | DPS-NYS |  |  |  |  |  |  |  |  |
|  | FERC |  |  |  |  |  |  |  |  |
|  | DOE |  |  |  |  |  |  |  |  |
|  | NERC |  |  |  |  |  |  |  |  |
|  | IRS |  |  |  |  |  |  |  |  |
|  | LITIGATION |  |  |  |  |  |  |  |  |